Table of Contents

# 1	Staging rollout — prijedlog (v1.0)

Pokriva profesorov zahtjev 3b: prijedlog kako bi se sistem pustio u rad (pilot).

Cilj: pustiti aplikaciju na staging environment sa 1 školom i 1 takmičenjem prije produkcijskog rollout-a. Ovaj dokument je prijedlog za naručioca — staging deployment nije izvršen u Phase 4 (van scope-a ADIS predaje).

## 1.1	Ciljna platforma: Laravel Cloud (Hobby tier)

Zašto Laravel Cloud:

- Best-in-class hosting za Laravel + Inertia (zero config)

- Autoscaling iz kutije

- Managed PostgreSQL + Redis + S3 + observability (Laravel Pulse + dedicated metrics)

- Vite build pipeline ugrađen u deploy hook

- Preporučen od Laravel core team-a (spec §11 ga referenca)

Alternativa: DigitalOcean App Platform, AWS Elastic Beanstalk, ili bare VPS sa Ploi/Forge. Cijena slična, više konfiguracije, više operativnog tereta.

## 1.2	Arhitektura staging-a

| Komponenta | Staging | Razlog |
| --- | --- | --- |
| Host | Laravel Cloud Hobby (~$10/mjesec) | Dovoljno za 1 školu i ~50 učenika |
| App tier | 1 instance, autoscaling off | Niska load tokom pilot-a |
| PHP | 8.3 FPM | Match dev (composer.json "php": "^8.3") |
| DB | PostgreSQL 16 managed (1 GB) | Test migracija sa SQLite → PG; spec piše schema agnostično (§7) |
| Cache/Queue | Redis 7 (256 MB) | Match prod konfig, hvata sync vs redis driver greške |
| Sessions | Redis | Match prod; SQLite session backend ne skalira |
| Storage | S3 bucket skolski-sport-staging-storage sa versioning on | Test private file storage; medical certs su privatni |
| Email | AWS SES (sandbox mode) | Verifikovani recipient list ručno; pravi SES production tek u T4 |
| OCR | FakeOcrAdapter (file-name konvencija) | Pravi Google Vision tek u produkciji (spec §10.3, feature flag) |
| eDnevnik | FakeEDnevnikAdapter (deterministic by JMB hash) | Pravi adapter iza feature flag, ručno enable kad Ministarstvo da pristup |
| Monitoring | Laravel Pulse | Built-in, dovoljno za pilot |
| Logging | CloudWatch Logs (kroz Laravel Cloud) | Daily rotation, 30 dana retention |

## 1.3	Koraci

### 1.3.1	1. Provision Laravel Cloud projekta

- https://cloud.laravel.com/ → New Project

- Connect GitHub repo sportski-savez-app

- Region: eu-central-1 (Frankfurt — najbliža CG, najmanja latencija)

- Plan: Hobby

- PHP runtime: 8.3, Node runtime: 22

### 1.3.2	2. Konfiguriši environment varijable

U Laravel Cloud dashboard → Environment → Add:

APP_NAME="Sportski savez CG (Staging)"
APP_ENV=staging
APP_DEBUG=false
APP_URL=https://staging.skolski-sport-cg.app
APP_LOCALE=me
APP_FALLBACK_LOCALE=me

LOG_CHANNEL=stack
LOG_STACK=daily

DB_CONNECTION=pgsql
# DB_HOST, DB_PORT, DB_DATABASE, DB_USERNAME, DB_PASSWORD se automatski popunjavaju
# kad attach-uješ Postgres add-on

CACHE_STORE=redis
QUEUE_CONNECTION=redis
SESSION_DRIVER=redis
BROADCAST_CONNECTION=log

FILESYSTEM_DISK=s3
AWS_BUCKET=skolski-sport-staging-storage
AWS_DEFAULT_REGION=eu-central-1
# AWS_ACCESS_KEY_ID i AWS_SECRET_ACCESS_KEY iz Laravel Cloud secrets

MAIL_MAILER=ses
MAIL_FROM_ADDRESS=staging-notify@skolski-sport-cg.app
MAIL_FROM_NAME="${APP_NAME}"

# Feature flag-ovi za eksterne adaptere
EDNEVNIK_ADAPTER=fake
OCR_ADAPTER=fake

Sigurnosna napomena: sve secret vrijednosti (DB password, AWS keys, APP_KEY) upisuju se kroz Laravel Cloud Secrets vault, ne kroz .env koji se commit-uje.

### 1.3.3	3. Attach add-ons

U Laravel Cloud dashboardu:

- Database: PostgreSQL 16 (1 GB)

- Cache: Redis 7 (256 MB)

- Storage: S3 bucket (auto-create kroz Cloud dashboard ili custom AWS account)

### 1.3.4	4. Deploy

git push origin main

Laravel Cloud automatski izvršava build steps:

- composer install --no-dev --optimize-autoloader --no-interaction

- npm ci && npm run build (regeneriše Wayfinder + Vite manifest)

- php artisan config:cache

- php artisan route:cache

- php artisan view:cache

- php artisan migrate --force (additive — vidi CLAUDE.md sekcija 2.1)

- php artisan db:seed --force (samo pri prvom deploy-u — idempotentni seederi)

- Start FPM + queue:work + scheduler

### 1.3.5	5. Health check

curl https://staging.skolski-sport-cg.app/up

Očekivano: 200 OK sa {"status":"ok"} payload-om (Laravel up endpoint za health check). Laravel Cloud automatski poll-uje ovaj endpoint za uptime monitoring.

### 1.3.6	6. Pilot data setup

# Iz lokalnog terminala:
laravel-cloud ssh staging

Unutar SSH sesije:

php artisan tinker

// Kreiraj 1 školu
$school = App\Models\School::factory()->create([
    'name' => 'Gimnazija Petar I',
    'code' => 'GP1',
    'city' => 'Cetinje',
]);

// Kreiraj 1 admina za tu školu
App\Models\User::factory()->admin()->create([
    'email' => 'admin.gp1@savez.me',
    'name' => 'Petar Admin',
]);

// Kreiraj 1 takmičenje
$sport = App\Models\Sport::where('name', 'Košarka')->first()
    ?? App\Models\Sport::factory()->create([
        'name' => 'Košarka',
        'members_count' => 5,
        'substitutes_count' => 3,
    ]);

App\Models\Competition::factory()->create([
    'sport_id' => $sport->id,
    'name' => 'Pilot turnir 2026',
    'starts_at' => now()->addDays(14),
]);

(Imena polja i factory-ja zavise od finalnog migration shape-a — provjeri database/factories/ prije pokretanja.)

### 1.3.7	7. UAT sa korisnicima

Pozvati 2-3 profesora iz pilot škole, dati im kredencijale, tražiti da:

- Registruje 5 učenika kroz UC1

- Uploaduje ljekarske potvrde (FakeOcrAdapter će reagovati na file-name konvenciju, npr. valid.pdf → status valid)

- Prijavi ekipu za pilot turnir (UC5 — full flow sa potpisom)

- Verifikuje učenike kroz fake eDnevnik (UC8)

Sakupiti feedback i bug log u zasebnom dokumentu uat-feedback.md (van obima za predaju, planirano za narednu iteraciju).

### 1.3.8	8. Smoke test posle deploy-a

Verifikuj 5 ključnih URL-ova:

for path in / /login /dashboard /teams /ai-dnevnik; do
  echo -n "$path: "
  curl -o /dev/null -s -w "%{http_code}\n" "https://staging.skolski-sport-cg.app$path"
done

Očekivani izlazi:

- / → 200 (landing)

- /login → 200

- /dashboard → 302 (redirect na login, ako nije autentifikovan)

- /teams → 302

- /ai-dnevnik → 200 (public)

## 1.4	Eksterni servisi (iz spec §10.3)

Spec §10.3 specificira sljedeće eksterne servise — staging koristi fake adaptere za svaki:

| Servis | Production | Staging | Strategija |
| --- | --- | --- | --- |
| OCR (medical certificate parsing) | Google Vision API | FakeOcrAdapter (file-name konvencija) | Feature flag OCR_ADAPTER=fake/google_vision |
| eDnevnik (student verifikacija) | Pravi HTTP API Ministarstva | FakeEDnevnikAdapter (deterministic by JMB hash) | Feature flag EDNEVNIK_ADAPTER=fake/http |
| Email | AWS SES production | AWS SES sandbox | .env MAIL_MAILER |
| File storage | S3 production bucket | S3 staging bucket | FILESYSTEM_DISK=s3 + bucket env |
| Cache | Redis | Redis | Match konfig |
| Queue | Redis | Redis | Match konfig |
| DB | PostgreSQL prod | PostgreSQL staging | DB_CONNECTION=pgsql |

Razlog za fake adaptere u staging-u: real eDnevnik API zahtijeva pisani sporazum sa Ministarstvom prosvjete (vidi 03-production-readiness.md pre-production checklist), a Google Vision košta po request-u — nije održivo za pilot test 50 učenika.

## 1.5	Rollback strategija

Ako staging deploy padne:

- DB migration rollback — NE radimo migrate:rollback ispod 2026_05_12_194833 (CLAUDE.md sekcija 2.1, čuva ai_dnevnik_sesije). Umjesto toga: kreiraj reverse migration koja vraća schema na prethodno stanje, deployuj, pa fix-uj kod.

- App rollback — git revert <commit-sha>, push, Laravel Cloud automatski redeploy. Trajanje ~3-5 minuta.

- Backup restore — Laravel Cloud auto-backup daily (PostgreSQL i S3 versioning); ako se baza pokvari, restore iz Cloud dashboard-a → Backups → Select date → Restore.

- Hot fix — ako rollback nije izvodljiv (npr. schema change već primijenjen), forward fix u novom commit-u + brzom deploy-u.

## 1.6	Sljedeći koraci

- Production readiness checklist — pre-production pravne, tehničke, operativne i compliance pripreme

- V&V i AI u SDLC sekcija 5 — AI u deployment-u rizici i mitigacije